Implementation of a new library/university service:

Oregon State University’s Institutional Repository

OSU Libraries Institutional Repository Task Force:

Janet Webster, chair

Mike Boock

Anne Christie

Larry Landis

Laurel Kristick

Jeremy Frumkin

Report Presented to the Library Administration, Management and Planning on March 9, 2004

Table of Contents

- Executive Summary .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  .  .  .  .  .  .  .  .  .  	1

- Background .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .	3

- OSU Needs   .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  	4

- Persistent Issues from Other Institutions.  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  	12

- Vision for OSU’s Institutional Repository  .  .  .  .  .  .  .  .  .  .  .  .  .  .  .  .  	18

- Task Force Recommendations  .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  .  .  .   	19

  - Recommendations

  - Timeline

  - Specific Task List

  - Costs

- Sample Content Guidelines and Licensing Agreements .  .  .  .  .  .  .  .    	24

- References.  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  .  .  .  .  .  .  .  .  .  .  .   .  .  .  .  	26

- Executive Summary

In September 2003, Karyle Butcher, University Librarian, appointed a task force to explore institutional repositories as one mechanism to address the challenge of collecting, maintaining and serving the digital output of Oregon State University (OSU).  Institutional repositories feature prominently in library discussion these days as we grapple with economic pressures, ever-increasing digital output, and evolving user expectations.  While early in the development of repositories, we see an institutional repository (IR) as one tool in the OSU Libraries’ suite of digital library tools that will help us solve access and storage issues.  We anticipate that the OSU’s IR will provide a reliable means for faculty members to store and access their research and teaching output, for students to do the same with their research, and for the institution to maintain that part of its historical record in digital form.

The Task Force has interviewed colleagues at other institutions, surveyed peer institutions, read extensively, and talked to prospective partners and users of an institutional repository on campus.  Our working documents are available on the Information Repositories folder of the Libraries’ Shared directory.   One outcome of our work was a better understanding of some of the needs an IR could help address.

Needs:

The need outline below are those that emerged from conversations and reading.  Additional ones exist but have not been examined as closely as these:

- Need for improved archiving of department publications

- Need for means of improving access to faculty research papers

- Need to archive faculty datasets and databases

- Need for improved access to progress and final research grant reporting

- Need to capture and store theses and dissertations electronically

- Need to capture undergraduate research accomplishments

- Need for a collaborative work space for research projects

- Need for space to store documents related to OSU Libraries’ Natural Resources Digital Library

- Need for better control and access to born digital photographic images

Recommendation:

We recommend a pilot implementation of an IR to commence this spring, March 2004, followed by a period of experimentation and seeding of the repository in partnership with identified units on campus.  During this pilot project, Library Technology would gain familiarity with the hardware, software and performance needs of the system. The Library Faculty would learn how to set up and run a community within the IR.  Technical Services would develop a workflow to assist in the depositing of materials.  All the above would assist in efforts to market the IR campus-wide.

We suggest a review of our commitment and ability to support expansion of the project campus-wide.  This second phase involves a considerable expenditure on new staff if the goal is substantial faculty involvement.  An alternative second phase would be to develop use of the repository for additional library needs and others on campus as identified.  While the initial equipment expenditure is manageable, storage and server space would need to be addressed as the IR grows.

Software:

We recommend DSpace as our IR software based on its growing user base, adequate functionality, and community based structure.  It appears to be a manageable technology given our capacity.  We recommend moving forward this spring as we sense growing momentum to solve some of the identified needs in the near term.  Finally, we recommend a review of progress in the summer with the intention of soliciting university funding for expansion of the initiative.

Costs:

We anticipate this pilot phase costing around $27,490 with $15,465 being new funds.   The new funds are primarily for hardware including a server, SAN connection card, two SAN storage disks, and backup.  Software costs should be minimal and we have budgeted $500 initially.  We propose $3,000 in student wages.  Additional funds are needed for conference travel to the Electronic Theses and Dissertation Conference in June.

Costs would grow substantially in the second phase of the project.  These could range from $100,000 to $200,000 annually depending on scope of the second phase.  As this represents new staff positions as well as some hardware purchases, we would need to solicit funding beyond the Libraries’ budget.  One option is to propose the IR as a strategic initiative and seek university support.

- Background

The OSU Community develops electronic resources constantly, and needs a means to appropriately archive and distribute many of them.  One option is to implement an institutional repository (IR).  Institutional repositories provide a service to collect, archive and provide access to the information produced by members of a defined community such as a university or a discipline.  They create a virtual and intellectual environment for the community’s digital output.  They are an attempt to address the challenges of digital archiving, the expectations of the campus community for better access to information, and the inadequacies of the current cumbersome model for scholarly communication.  There are various organizational models, software and hardware being developed and implemented.  In general, the approach is still new and evolving.

At Oregon State University (OSU), the Libraries currently collect some of the OSU generated material by subscribing to journals, cataloging university publications, storing theses, and archiving university records.  The OSU Libraries are committed to helping to manage the wealth of information generated at OSU over the years.  We are also mandated by the state to perpetually maintain the university’s historical record regardless of format.   Consequently, we believe it is critical for us to take the lead in discovering how an IR could help manage our digital information and preserve the historical record while adding to the quality of scholarly information exchange among OSU researchers and the rest of the world.

- OSU Needs

We identified specific as well as broad needs of the OSU Libraries and other university unit for capturing, storing and providing access to digital content.  This is a moving target as new content is created daily in new forms and by varying members of the campus community.  Table 1 indicates a sampling of the breadth of material that representative units at OSU either currently have in digital form or anticipate becoming digital.

Table 1: Examples of digital materials currently managed by some OSU units

|  | Institutional Records | Digital photographs | Datasets | Eprints of scholarly articles | Websites | Theses | Digitized collections | Technical reports | Learning Objects |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OSU Libraries & Archives | x | x | x | x | x | x | x | x | ? |
| Graduate School |  |  |  |  |  | x |  |  |  |
| Undergraduate Research |  |  |  |  |  | x |  |  |  |
| Electrical Engineering & Computer Science |  |  | x | x |  | x |  | x | ? |
| Institute of Natural Resources |  | x | x | x |  |  |  | x |  |
| Communication units |  | x |  |  | x |  |  | x |  |

Also, various units are campus are looking at the same issues and considering options.  At least one, Electrical Engineering & Computer Science, has an online-library for its technical reports, preprints and theses.  The communication units are all using some kind of software for limited digital image management.  Some faculty post pdfs of publications to personal web pages linked off of departmental web sites.  Departments maintain web pages for departmental newsletters, research briefs, and technical reports. In all these examples, there are neither standard formats or consistent commitments, nor planning for long-term storage.

We talked with colleagues in News and Communications, Sea Grant Communications, Agricultural Communications, the Communication Media Center Photo Services, the Graduate School, the Honors College, BioResources Undergraduate Research Program, and the School of Electrical Engineering and Computer Science (EECS).  Additional conversations were held with library staff discussing options for addressing the needs of the Institute for Natural Resources and the Willamette Basin Project as well as possibilities for the library faculty.  We perused various departmental web sites as well as individual faculty web pages.  From the information gathered in these ways, we identified the following needs that an IR could help resolve.  Some are specific to certain units while others are broadly shared across the campus.

  - Need to provide units with centralized repository for departmental publications including series, research briefs and newsletter.

This need arises both from the departmental perspective and the OSU Libraries.  Working series and technical papers have always been a challenge to collect consistently.  As many have transitioned to digital format, the established acquisition workflow is disrupted and the Libraries lose track of important institutional documents.  For example, the College of Forestry has presented the Starker Lecture annually since 1985.  The OSU Libraries collects and catalogs this unique series, yet we have no record of the series in the catalog since it went digital in 1998.  Digitizing the lecture’s transcript increases web-based access, but decreases the series’ persistent presence in library catalogs.  A different twist of the lecture example is the series of 11 lectures presented by the Philosophy Department in 1999, “The Ethical Legacy of Aldo Leopold.”  At one time, this was captured via a departmental website. Unfortunately, we have lost the links and consequently lost an important piece of scholarship.   There are other examples where departments are moving ahead with web access to their varied publications at the expense of long-term storage and broad access through either catalog access or Open Archives Initiative (OAI) harvesting.

We also noted that several departments produce limited distribution newsletters.  Again, these are important institutional documents as they describe the current workings of faculty, departments and students.  Few departments have a long-term strategy for storing these newsletters they view as ephemeral, and few consider audiences wider than the obvious ones of current departmental faculty, students and staff, and alumni.

Some departments have historic series that while ceased, remain of interest.  For example, the College of Oceanic and Atmospheric Sciences produced two notable series starting in the 1950s, one that continues today.  The Libraries continue to receive loan requests for these as does the College.  Digital access would potentially broaden access, reduce staff time at the College and the Libraries, and free space from redundant storage.

In 2002, Tim Budd, a professor in EECS, built an online library for that school to “assist users in finding information useful to the electrical engineering and computer science community at OSU and beyond.”  He is concerned with providing easy access, promoting the persistence of digital documents, and doing so in a distributed effort.  This distribution implies individual depositing material and creating the metadata while others (a department or the library) provide the framework and hardware to do so.  Yet, he is frustrated with faculty participation and truly doing this in a distributed manner.  He is especially interested in the role of the library in assuring persistence of digital items.  Here is an example of a faculty member recognizing and tackling the issue.  The EECS Online Library provides an excellent testbed for migrating content into a more centralized IR as it could ensure the permanence of the items, and perhaps reinvigorate the distribution of effort with this community of users.

Finally, the OSU Libraries produce numerous technical reports annually that are soon “lost” in the labyrinth of our Intranet and directories.  Our bibliographic series is buried in the Libraries’ collection.  An IR would give the library faculty a space to store and publicize their individual work as well as the group efforts of various task forces and committees.

  - Need to provide faculty means to store research papers for open access

This need is both practical and philosophical.  The practical aspect is that while many faculty members self-archive via personal web sites, there is not a coherent means of searching or managing these distributed archives.  A faculty member may only think of his or her own circle of colleagues or perspective graduate students as their audience.  Yet, the faculty member’s department and the university recognize that a broader audience exists.  It behooves the institution to promote its research output in a more accessible manner.  Leveraging the personal self-archiving movement to gain broader visibility as well as better long-term management could be successful.  Again, an IR offers a simple means for faculty to deposit preprints or articles (depending on copyright restrictions) in a stable setting so access will be assured.  They would no longer be at the whim of server changes or hardware failures.

The philosophical aspect is perhaps more abstract, but addresses the greater good of improving the scholarly communication landscape through open access.  According to Peter Suber, “The public interest lies in open access (OA) because open access shares knowledge, accelerates research, and multiplies all the benefits of research.”  Others, including many of the commercial publishers are skeptical.  Philip Davis writes eloquently about the Tragedy of the Commons in terms of scholarly publishing.  He describes the conflicts between the self-interest of the faculty (producers of information), the publishers and the librarians.  He does not embrace OA s a solution, but proposes changing the rules of engagement.  As more faculty become aware of the issues with the current communication model, more are looking for alternative or parallel means to publish.    Librarians are looking for different business and sharing models.  Clifford Lynch describes the IR “as a new strategy that allows universities to apply serious, systematic leverage to accelerate changes taking place in scholarship and scholarly communication.”  Raym Crow, author of SPARC’s position paper on IRs, also advocates for IRs as providing “a catalyst and component in reforming the system of scholarly communication.” An IR will not solve the problems with the current scholarly communication model. We suggest that the IR may change the rules of engagement and be a spark for moving forward.

  - Need to provide mechanism to archive faculty datasets and databases

Over the past three years, several librarians have been approached by faculty members concerned with securing a home for their databases and often a related website.  Examples include a botany professor with a database of Oregon marine algae, a now-retired Nutrition and Food Management faculty member with an extensive website on food resources throughout the world, and a rangeland resource professor with a grass database.  We are concerned with losing valuable synthesis of information in these faculty-developed databases and websites as people retire or move onto new projects.   In the past, some of these would have been published as monographs, now, faculty members look to the library for guidance in preserving the content.  These are problematic items to collect as the software is often non-standard, and the interfaces varied.  Yet, an IR could serve as a holding space for these items as the technology is resolved.  For example, MIT’s DSpace differentiates among supported, known, and unsupported formats,  provides varying levels of support depending on file format, and promises to preserve all at least as a bit stream.  Another twist is the fact that OSU does not have an institutional policy on the ownership of data; the copyright currently belongs to the creator rather then the institution.  This makes collection more problematic.

An emerging need is the handling of the digital collections of retired or retiring faculty members.  In the past, the material from these faculty members was strictly print.  It was accessioned as an archival collection with selected items being added to the Libraries’ collection.  Archives recently received an inquiry where the faculty member’s material includes digital assets.  We do not have an acceptable tool to handle such acquisitions.

  - Need to provide improved access to OSU research reporting

One way to promote the university is to showcase its research output in a coherent manner.  Of course, published papers and monographs provide glimpses of this.  However, compiling the research grant award and outcome information can create a compelling snapshot of the university’s output and impact on society.  This entails tracking and collecting the approved awards and the subsequent compliance (e.g. progress report, final reports, contract reports.)  Currently, the Archives regularly receives approved awards proposals from Research Accounting.  Yet, there is no good mechanism for obtaining the compliance reports. OSU’s Sea Grant Program has an extensive web-based program for tracking and communicating its funded projects. It has been expensive and time-consuming to develop, but does provide a model.

  - Need to move forward on capturing theses and dissertations electronically

The Libraries began conversations with the Graduate School several years ago concerning ETDs.  Kyle Banerjee and Terry Reese developed software modeled on the Virginia Tech’s process.  No agreement was made between the Libraries and the Graduate School concerning responsibility for purchasing and maintaining a server as well as providing technical support for ETDs, and the collaboration ended. The Graduate School would like to move forward with accepting pdfs and LaTex (College of Engineering need) files.  A print archival copy would still be needed.

Several institutions are using the IR model as a means to capture ETDs.  In fact, they are one means of rapidly populating an IR.  Staff members at Edinburgh University are developing an add-on to DSpace that would accommodate the ETD workflow more fully.  Another option is Virginia Tech’s ETD-db, software developed specifically to handle the workflow and storage of ETDs.  Jones compared  DSpace and ETD-db finding DSpace adequate for the needs of Edinburgh University Library.  Keys to success include providing adequate technical assistance for graduate students, facilitating the traditional communications pattern of student/committee, and establishing a feasible workflow between the Graduate School and the Libraries.  Policy decisions must be made concerning copyright assignment and level of access to electronic copies.  Financial decisions will involve the Libraries commitment to cataloging or metadata creation, perpetual storage, and access.

  - Need to preserve examples of student work

Examples of student work provide a perspective on what students learn and how they communicate that learning.  Currently, we have few examples besides the theses and dissertations of graduate students.  The Archives houses 500 to 600 honors theses on microfilm generated from the Honors Program extant from 1969 through 1991.  The Libraries collection includes 700 forestry senior theses dating from 1910-1956.  In general, undergraduate work is poorly collected.

The Honors College provides an excellent source for consistently collecting and archiving outstanding student work.  Joe Hendricks, director of the College, has 300 theses of 60-75 pages each stored in the College.  He is interested in working with the Libraries to integrate these into the Libraries collection.  While Honors theses are not currently submitted in digital format, Hendricks does see problems with making this a requirement.  He anticipates that the College will generate 100-125 honors theses annually.  Additionally, some of these students have research papers and technical reports to their credit.  An IR would be one mechanism for capturing the diverse output of these students, some of the best at OSU.  Pursuing this would follow through on an agreement made between the OSU Libraries and the Honors College to collect these works.

Wanda Crandell of the BioResources Undergraduate Research group identified a need for better documentation of the output of various undergraduate research programs.  Increased emphasis on the student experience at OSU and more opportunities for undergraduate research leads to more interest in tracking what these students are doing.  In addition to the BioResources Program, the International Undergraduate Research Program offers a theses or research option.  The Undergraduate Research, Innovation, Scholarship, Creativity, (URISC) program, sponsored through the Research Office, promotes undergraduate research.  Several faculty members also receive funding from the National Science Foundation’s Research Experiences for Undergraduates program.

Using an IR to store and promote undergraduate research is an exciting possibility with little precedent.  It would support those students generating significant work such as an honors thesis, technical report or journal article.  It would also expose those students, future scientists and faculty, to the concept of open access and the responsibility of communicating their work.  Issues of student privacy, copyright and ownership of the data will need to be addressed.

  - Need for a collaborative work space for research projects

This need arose out of discussions with Terri Fiez, chair of the EECS.  We continued discussion with Tim Fiez who articulated the concept of the digital lab notebook.  .  We also met with Dave Stuve, the Hewlett-Packard Rich Media Strategies Group and one of the Dspace programmers, to explore this possibility.  The concept is to provide a flexible storage space that accepts various types of information including lab notes, meeting minutes, simulation models and computer code as well as related published papers on the topic being explored.  The space would document progress on the project while archiving critical finished products.  It would also help participants visualize relationships among different pieces of information.  This function may be a stretch for an IR, but there are parallels with work being done at the Edinburgh University with the theses review and submission process. Our implementation of an institutional repository with a collaborative, flexible working space as described above would produce an interesting and innovative research model to be explored and documented.

  - Need to provide OSU Libraries with means to store digital documents related to digital library projects

Building the Natural Resources Digital Library demonstrates the need for a mechanism to collect, store and provide access to documents.  Specifically, partners in the Willamette Basin Project have various documents that they want integrated into the library.  Some of these items are appropriate for inclusion in the OSU Libraries’ collection while others may be more appropriate for another type of storage such as an IR.  The list of current documents is not long, but access is only through a list.  An IR would facilitate multiple access points, allow for putting items in multiple locations (e.g. catalog, repository, web site), and store permanently.

This need does raise the issue of what goes where in the OSU Libraries’ digital landscape.  As we collect and purchase more digital information, we confront a multitude of interfaces, acquisitions flows, and organizational schemas.  Implementation of an IR does not solve this issue, and perhaps exacerbates it with another place to store and search for digital resources.  It does provide a place for documents that do not logically fit in elsewhere and for those items deemed worthy of storing by people outside of the library – by a user community.

  - Need to provide Institute for Natural Resources means to store a variety of information in support of their mission

The OSU Libraries “will be a major repository and access point for maps, data bases, literature for watershed councils and agencies.”   As discussed above, not all of the literature the INR wishes to store is appropriate for the OSU Libraries’ collections.  Additionally, material we do collect is not seamlessly accessible from the INR web site through our catalog.  Staff members at the INR have contacted library staff about converting specific documents to web formats and storing them appropriately.  Our current response is to convert the file to PDF or HTML, and post to the web.  Yet, we do not have an adequate framework on the web for these documents.  Again, an IR is one solution.  The INR staff could set up a community with the IR, define the scope, and upload items into the repository.

There is urgency to this need as the INR has hired staff to work on the information component of their charge.  The Oregon Natural Heritage Information Center is moving ahead with providing web access to selected documents.  Again, there is little organization and great potential for redundancy as well as poor organization.  Harnessing enthusiasm and support of the newly hired is possible.  This could ensure a long lasting relationship with the OSU Libraries on this shared mission.

  - Need for better control and access to digital images

Since 2001, OSU communications offices have relied on digital photography to produce images for a variety of purposes including illustrating news releases and internal and external publications.  These offices include Extension and Experiment Station Communications (EESC), News and Communication Services (NCS), and Sea Grant Communications (SGC). Additionally, the Communication Media Center Photo Services (CMCPS) uses digital photography for taking faculty and staff portraits.  Other university departments, such as Sports Information, also take and use digital photographs.

The resulting accumulation of images creates challenges in the storage, access and preservation of these potentially historically significant resources.  EESC and CMCPS are using the Extensis Portfolio digital asset management software to internally manage its digital photographs.  The two offices seem satisfied with the software, which is relatively inexpensive (apx. $200 per license).  However, this software does not provide a public interface unless a much more expensive server version is purchased (apx. $2,500).  SGC has created a database of 6,000 images, of which approximately 25 percent are born digital.  This database is not publicly accessible.  NCS maintains a limited number of downloadable photographs on its Web site.  There is no searching capability within this site.  None of these units have a preservation plan in place for their digital photographs though all recognize it as an issue.

Better access and maintaining a current archive of images are the most prominent issues. The offices taking and/or maintaining digital photographs want to provide them to users online. One suggested model is the University of Minnesota’s Image Library, developed by that institution’s University Relations office to provide University communicators and others access to the official wordmarks, logos, and high quality photos for brochures and publications.  UM officials consider it a success, although the database of images has grown more slowly than expected.  UM does not seem to have a plan for the long-term preservation of photographs that become obsolete for current uses.  We question whether this is a useful model or if an IR could do as good or better a job.

Cost recovery is an issue with some of the offices.  CMCPS is a fee driven office and currently charges for the use of its photographs.  EESC would like to implement a pay-per-download cost recovery structure.

An IR has the potential to provide a common digital photograph repository at OSU that would address the needs of the communication units as well better archive older images as part of OSU’s institutional record.  As with many of the needs identified, issues would have to be resolved.  These include identifying the most appropriate software, establishing community standards for images that meet the library’s needs, developing a manageable workflow including metadata creation, and providing for varied cost recovery models.

- Persistent Issues from Our Peer and Other Institutions

Institutional repositories are still a new phenomenon, even though we hear much discussion.  Of OSU’s peer institutions, few have implemented an IR.

- Discussion is taking place at the North Caroline State University with a Scholarly communication Subcommittee of the University Library Committee.

- Washington State University is also at the discussion stage.

- The University of Arizona is exploring options and has experimented with electronic theses (ETDs.)  Current emphasis is on learning objects with the newly launched DLearn project.

- Only University of California Davis has an operational IR that is part of the eScholarship Program of the UC system through the California Digital Library.  This repository is centralized yet is searchable by campus.

- The University of Oregon implemented DSpace in the summer of 2003 titling the service Scholars Bank.  It is now managed by the Cataloging Department and currently has 95 items.  Active marketing is being planned.

Looking beyond our peer institutions, we interviewed the following colleagues:

# Margret Branschofsky, MIT’s DSpaceUser Support Manager;

# Tom Cetwinski, Ohio State University’s Knowledge Bank coordinator;

# Marcy Rozenkrantz, Director of Library Systems, and Ross Atkinson, AUL for collections at Cornell;

# Dawn Talbot, local eScholarship liaison at University of California San Diego;

- Kim Douglas, library director at Caltech;

- Anne Dally, Head of Digital Initiatives at the University of Washington.

The first three have implemented DSpace although Fedora was developed by computer scientists at Cornell.  The California Digital Library’s eScholarship is run Edikit produced by the Berkeley Electronic Press (bepress).  Caltech uses EPrints and ETD-db.  The University of Washington was an early implementer of DSpace, but has not activated the repository; they are working on policy issues before launching the service.

Below, we have summarized key points, issues and challenges covered in our conversations.  These are reinforced by a review of pertinent literature especially the 2002 SPARC and the 2004 Publisher and Library/Learning Solutions reports.  These should be considered throughout our ongoing discussion.

  - Participation by faculty and campus community

Colleagues all mention the importance of faculty participation and in the next breath, the difficulty of garnering that participation.  Achieving critical mass, while important, is proving difficult at almost all IRs.  It is necessary to understand the needs of various audiences and then keep promises made concerning access and permanence.

Several institutions targeted specific groups with identified needs and used them as test beds for implementation.  CalTech Library seeded its repository by converting a technical report series.  It was a win/win situation – the library saved space and the department no longer had to worry about maintaining back files for distribution.  Others use electronic theses and dissertations.  Working with willing partners, at least initially, seems like an appropriate strategy for a pilot project.

Achieving faculty participation needs consistent marketing and training.  MIT recently hired a fulltime marketing person charged with working with the faculty to promote the use of DSpace.  Variable participation by discipline and length of tenure is to be expected.  Working within the promotion and tenure system is a strategy that should be incorporated into any marketing of the service.

# Rights management

# Faculty members have concerns about ownership of repository items, pre-publication, and withdrawal rights.   Cornell specifically mentioned that some faculty members want to have withdrawal rights to replace versions of a publication.  The Library wants to retain all versions.  Other libraries are concerned about copyright infringements when control of submission is left to faculty groups and departments.

# Quality assurance of metadata

Generating useful metadata while encouraging distributed effort poses a significant challenge to all interviewed.  To some libraries, there is a control issue, a reluctance to give over collection and organization decisions.  However, most are concerned with how to maintain the quality of the metadata so findability is preserved and the library does not have to mediate every entry.  “Standardized metadata is central to interoperability; at its best it is a powerful tool that enables the user to discover and select relevant materials quickly and easily.  At worst, poor quality metadata can mean that a resource is essentially invisible within a repository or archive and remains unused.”

Jane Barton and her colleagues point out the difference between metadata structure and content positing that both need scrutiny to produce quality metadata.  The quality structure of metadata is supported in DSpace through its adoption of the Open Archives Initiative Protocol for Metadata Harvesting (OAI-PMH) and the Dublin Core Metadata Schema for all of its metadata.

# Quality of metadata content is a separate concern.  New research indicates that users can generate quality metadata given good tools and the perception of the value of their contribution. User training is also necessary. Marieke Guy and colleagues outline a cogent procedure for assuring metadata quality in an IR.   Quality begins with defining contributor requirements.  Additional work is required to define content rules, improve metadata entry tools, and implement a quality control process.  This is doable, but not simple.

# Obviously, there is much interest in the potential for author-generated and machine-generated metadata.  Jane Greenberg’s work at the Metadata Generation Research Project (University of North Carolina-Chapel Hill) should be monitored for developments.

# Assuring metadata quality is a critical but not an insurmountable issue.  Most implementers presently engage in some degree of metadata mediation.

# Workflow & Integration with Existing Digital Projects

While metadata is critical, it is only one part of workflow required for a vital IR.  Those interviewed tend to focus on the role of faculty as contributors without adequately defining the role of the library.  It seems critical to describe the vision and scope of the IR as well as the role of the library versus other partners.  This will help shape the workflow as well as potentially integrate the IR with existing digital projects from a functional perspective.  William Nixon, University of Glasgow, describes five roles in addition to administration and systems management that the library should assume for a successful IR:

- Encouraging members of the University to deposit material;

- Providing advice to members of the University about copyright and rights issues;

- Converting material to a suitable format;

- Depositing material directly on behalf of members of the University who cannot;

- Reviewing the metadata of content.

All require discussion about level of library involvement as well as assigning responsibility.  Some of this work is appropriate for a technical services unit while other elements would be assigned to subject liaisons or a project manager.

DSpace and E-Prints are quite specific tools, designed for IRs.  Consequently, they can be integrated into a library’s existing suite of tools.  The IR content becomes another digital resource.  Decisions must still be made about content: what is appropriate for the IR versus the collection?  In terms of work flow, OSU is well positioned to integrate the IR tasks into operations.  We envision that the Technical Services department would have responsibility for determining metadata schema elements for each collection within the IR.  This oversight would ensure consistent application of elements, resulting in enhanced cross-collection searchability within the repository and potential cross-database searchability with other library resources.   Reformatting of items including digitization could also be done in Technical Services.  Some elements of the IR would simply be replacing current responsibilities for new ones, e.g. theses and dissertations processing.  Workflow and integration issues, while not trivial, are manageable if addressed early in planning, if roles are assigned thoughtfully, if resources are made available, and if expectations are explained.

  - Archival/Preservation commitment

# All would agree that a major selling point of an IR is the sense of permanence.  However, all would also agree that the technology is not there to guarantee permanent archiving of all digital formats.  Cornell, a leader in digital archiving, has created a ‘trusted digital repository’ model that integrates and highlights the importance of preservation in repository development.  At this point in time, the most constructive approach is to be aware of the issue, be involved in discussions of solutions, and adhere to standards.

# Persistent Identifier commitment

# The persistent identifier is another piece of the commitment to permanence.  DSpace uses the CNRI handle system, a widely recognized standard.  The Digital Object Identifier (DOI), increasingly common in digital publishing, uses the Handle system.  Basically, this system assigns, manages and resolves persistent identifiers.  A digital item is assigned a handle (eg. a Universal Resource Indicator or URI) that relates to current information about the item and its location.  The information can change, but the handle remains the same, so the item has a persistent location.  This is a critical component of an IR and one that all products appear to incorporate.

# Migrating, or “the exit strategy”

# None of our contacts mentioned this outright, although one discussed migrating theses from one package to another.  The SPARC & Crow report covers this issue briefly.  It urges adopters to stay content-centric applying standards and protocols that are widely used.  Again, this is something to consider when implementing an IR and especially if contemplating extensive customization of the records or metadata.

# Policy Development

Once the novelty of an IR’s possibilities fades, the policy issues persist.  General policy decisions are made early such as scope and contributors. Scope refers to the overall content; does it include a full range of university output from scholarly research to educational resources to institutional records?   Institutions vary on who can submit with some including graduate students in addition to faculty.  Other potential contributors are non-faculty researchers as well as undergraduates involved in significant research.  The MIT model prescribes general content guidelines with each community within DSpace developing its guidelines so as not to conflict.   It is imperative to set broad guidelines initially so participants have a grasp of vision and scope.  Some institutions have done so through an advisory group while others have crafted them within the library.  It is also important for individual communities of users to have flexibility in establishing their own content and use guidelines.

Generally, policies fall into three categories: submissions, removals, and rights and permissions.  The general submissions policy can be broad with individual groups consequently restricting who and what can be submitted.  For instance, an IR general policy may allow anyone in the university to participate, and then a group restricts to just those papers written under the auspices of a particular research center. This maintains flexibility to address needs of individual groups while keeping the intent of the IR in tact.  Removal policy can lead to conflict between those wanting a complete record of the evolution of a piece of research and those wanting just the finished work saved.  Finally, rights and permissions policies pose the greatest challenges as we address basic copyright, appropriate use, multiple authorship, student privacy, and open access.  At a recent CNI Executive Roundtable on IRs, policy development emerged as an important area for further discussion across disciplines and within institutions.

Coherent policies will affect the usability of IRs as much as open source software and quality metadata.  Clifford Lynch makes an excellent case for avoiding policies that become control devices and blurring responsibilities for scholarly communication.  He admonishes us to “respect institutional repositories as infrastructure and not overload this infrastructure with distracting and irrelevant policy baggage.”

  - Technical support

# Concerns here are threefold: installation, ongoing maintenance/operations, and support for submitters. None are insurmountable, but how they are addressed will affect the cost and success of the IR.

# Installation of DSpace or Eprints is quite straight forward and well within the technical expertise of OSU’s Library Technology unit.  The level of difficulty and time involved increases with the level of customization.  J.Q. Johnson at the University of Oregon reported that it took 20 hours for the set-up and another 2 to 3 hours weekly for support during the initial phase of operations.  The technical staff at the University of Tennessee has documented the DSpace process with hints for a smooth installation.   Early adopters of DSpace had some problems with using Linux, but this was resolved.   Installation is covered well in the Eprints Handbook with clear instructions.  There are technical support email lists for both products.  DSpace runs on UNIX or GNU/Linux while Eprints runs best on GNU/Linux.  An excellent overview of these two products as well as ARNO, CDSware, Fedora, i-Tor and MyCoRe is available from the Open Society Institute.

# Ongoing support is needed to maintain the equipment, update software, and possibly migrate items as formats change. The last point relates to the long-term preservation of digital items, an issue that the library community acknowledges has not been resolved. Our Cornell contacts have a.5 FTE systems support and mentioned that the ArXiv has a full-time software development/technical support person.  Ohio’s Knowledge Bank originally budgeted for 1.0 FTE, and currently budgets for .5 FTE for systems.  UCSD is planning a DSpace installation for internal digital asset management and is budgeting 1.0 FTE Unix programmer.

# Storage

# People interviewed did not comment on storage needs except in the abstract.  The DSpace web site suggests a range of storage capacity beginning with 2TB expandable to 6TB.  The high end and mature IR could require 50 to 70TB.  The Eprints documentation does not mention storage requirements.  Storage requirements will depend on type of material (e.g. PDFs versus streaming video) and number of items.  ETD storage requirements suggest an average of 1mg per thesis with 5-10 for those with images or data models.  At OSU, this would require at least 300 megabytes annually given number of theses currently added to the collection.

# Images would have greater storage demands.  In conversations with various OSU communications units, current collections are sizable though not all are digital.  Agricultural Communications has over 20,000 slides while Sea Grant has 1,500 digital images and an additional 6,000 still ones.  The storage demands for master images as well as accessible images or thumbnails would be extensive if we attempt to start capturing this resource.

# In the long-term, there is an issue of who is responsible for the supplying the storage.  Does it continue to be the Libraries’ responsibility for both the physical system as well as the management, or does that transition to an institutional responsibility?

# Costs

# While most IR software is free, an IR is not.  The PALS report summarizes the various cost areas primarily using information from MIT Libraries DSpace Business Plan.  Implementation of DSpace is estimated to cost between $10,000 and $50,000 depending on equipment choices and level of customization.  Ongoing costs include staff, systems support, and equipment reserves.  Staffing costs break into two major categories: project management and system support.  System support was discussed above.  SPARC & Crow emphasize that costs are proportional to the performance and fault tolerance levels the institution desires.  Costs will also vary depending on the amount and type of material deposited; more storage and higher performance needs will drive costs higher.   Hewlett-Packard as well as MIT describes suggested hardware packages.

# Project management costs include project coordination, training users, marketing, metadata creation and quality control, and possible digitization or format conversion.  All costs are dependant on the level of activity and the commitment of the institution.  For instance, CalTech has not dedicated new funds towards CODA, so the project moves forward as willing partners are identified.  MIT is aggressively marketing DSpace and its budget reflects that.  MIT has also developed a business plan with tiered levels of service.

# These two examples reflect the two dominant strategies for IR implementation: the integrated into the library base operations model versus the institutional initiative model.  If possible, the library should secure university support through funding and its tacit recognition of value.  SPARC & Crow articulate a solid case for long-term benefit of institutional investment.  Without new funds, the IR will be limited in scope and utility.

- Vision for OSU’s Institutional Repository

We offer this vision for an IR at OSU as a mechanism to address the challenge of collecting, maintaining and serving the digital output of OSU.

Vision:

As one tool in the OSU Libraries’ suite of digital library tools, the OSU’s Institutional Repository will provide a reliable means for faculty members to store and access their research and teaching output, for students to do the same with their research, and for the institution to maintain its historical record.

- It will promote open access to scholarship.

- It will allow easy access to digital information produced within OSU.

- It will enhance the archiving of important institutional records, images and publications.

- It will be part of a federated system of IRs that will provide greater exposure of OSU endeavors to the world.

- It will be a space where faculty and student can experiment with communicating progress on projects while archiving finished ones.

- It will be a research environment where OSU Libraries contribute to the ongoing development of IR and digital library tools, and experiment with new ways of using existing tools.

The establishment of an IR at OSU R would encourage collaboration and resource sharing across university departments, as noted in the University’s Strategic Plan:

“Specific initiatives will bring together faculty, staff, and students from all appropriate units to increase our impact on communities in Oregon and beyond while encouraging the strong and stable partnerships that can transform the institution. Initiatives that cut across thematic areas and programs, including the University Honors College, International Programs, Extension, and Extended Campus, will further strengthen the University's impact and contribution to its various constituencies.”

The initiative also addresses several goals of the OSU Libraries 2003-2006 Vision Statement:

- Increase library research and scholarship by providing a test bed for projects and digital library tools;

- Increase the use of digital resources by expanding the user base and encouraging participation in development of the resource;

- Maximize the users’ ability to be self reliant through accurate access tools.

- Task Force Recommendations

We recommend a pilot installation of DSpace during the spring of 2004, followed by a period of experimentation and seeding of the repository in partnership with identified units on campus.  During this pilot project, Library Technology would gain familiarity with the hardware, software and performance needs of the system. The Library Faculty would learn how to set up and run a community within the IR.  Technical Services would develop a workflow to assist in the depositing of materials.  All the above would assist in efforts to market the IR campus-wide.  We anticipate this pilot phase costing around $27,490 with $15,465 being new funds.

We suggest a review of our commitment and ability to support expansion of the project campus-wide.  This second phase involves a considerable expenditure on new staff if the goal is substantial faculty involvement.  An alternative second phase would be to develop use of the repository for additional library needs and others on campus as identified.  While the initial equipment expenditure is manageable, storage and server space would need to be addressed as the IR grows.  Below, we describe why we recommend DSpace, discuss our initial partners, and present a preliminary timeline and budget.

Why DSpace?

There are several IR products available with Eprints and DSpace being most widespread.  Eprints is more prevalent in Europe where institutions got involved earlier in the development of preprint repositories.  Some consider Eprints as a precursor to DSpace given who has worked on the projects and how they are being adopted.  Needless to say, both are viable options.  Fedora is a newer product developed by Cornell’s Computer Science Department in conjunction with University of Virginia.  Fedora is designed as architecture for a digital repository rather than an institutional one; it provides the structure for common storage of all of a library’s digital resources. Rutgers decided on Fedora as they were looking for a product that would be highly flexible, “a digital playground.”  Corey Keith, Library of Congress, describe institutions who should consider Fedora as those with “resources to do software development, unique requirements for digital library software, and need for integration of existing systems into one management infrastructure.”

We feel DSpace is a satisfactory product for our needs.  It has a growing user base, adequate functionality, and a community based structure.  Its developers are committed to open source software and actively provide support for implementation and growth. One of the developers lives in the Corvallis area and is interested in working with us on enhancements. The system requirements are manageable and correspond to the expertise of OSU Libraries Technology Unit (Unix-based and Java scripting.)  Eprints is Linux-based and requires Perl scripting. As DSpace is open source, we can be very involved in its development.

As with any product choice, we should have a migration or escape plan. Monitoring the development of institutional repositories and tracking developments in OAI are essential.  We suggest that the project team or project manager be charged with this task.

Initial Steps:

Initial steps include the technical installation of DSpace, development of draft policies, working with identified partners to establish collections, and planning for the future.

- We recommend appointing a project group to oversee the installation, to draft general use policies as well as more specific ones as needed, to work with the identified partners, and to review the pilot project and plan future steps. This group would have two sub-groups, one focusing on technical implementation and the other on content, outreach and policy.  It is important that the two sub-groups work together for a successful implementation.

- To install DSpace, we recommend the purchase of a server,the equipment needed to link to the Storage Area Network (SAN) for storage, and two drives for the SAN.  Up to 40 hours of Library Technology staff time will be needed for the installation and preliminary adjustments.

- Initial policies covering general scope and content should be developed early in the pilot project.  More specific ones will be needed as collections are added.  A draft policy will be part of the IRTF final report.

- We recommend working with identified partners as well as considering digitizing some series and selected documents to enhance the partners’ collections within the IR. (See Table 2.) The digitizing may be more appropriate to Phase 2 when additional partners are identified.

- We recommend sending a librarian to the ETD Conference June 3-5, 2004.

- We recommend a review of the pilot project’s progress four to six months after the installation of DSpace.   At that time, LAMP will need to decide how to proceed.

Table 2:  Initial partners for pilot project:

| Unit | Nature of Content | Formats | Contact |
| --- | --- | --- | --- |
| OSU Graduate School | Theses & dissertations | PDF | Janet Morandi |
| OSU Libraries faculty | Bibliographies, research papers | PDF, datasets, HTML | individuals |
| Institute for Natural Resources | Government documents, datasets, websites | PDF | Gail Acherman |
| Willamette Basin Project | Government documents, datasets, websites | PDF | Tim Fiez |
| Electrical Engineering & Computer Science | Technical papers, pre-prints | PDF | Tim Budd |
| Communication units | Digital images, news releases, publications, websites | JPEG, TIFF, PDF, HTML | Mark Floyd, Lyn Ketchum, Herb Vloedman |
| Honors College | Senior theses | PDF, JPEG. HTML | Joe Hendricks |

March – September 2004 Timeline:

March 9	Present draft final report from IRTF to LAMP

By March 30	Approve and order needed equipment for pilot project

March 23	Appoint a project team with capacity to address both technical and planning issues.  The team would be charged with overseeing the technical implementation and testing, working with the initial partners on policy and workflow issues, and initiating discussions on IR research possibilities.

By April 30	Configure equipment and complete installation of DSpace.

Confirm vision and policy guidelines for the IR.

By May 30	Set up initial communities.

By June 30	Seed initial communities and test.

By September 31	Submit Phase 2 plan to LAMP including a sustainable business plan and marketing strategy.

Specific Tasks for March through September:

- Develop context for IR

  - Develop general content guidelines.

  - Develop copyright and licensing guidelines in cooperation with the OSU Copyright Office.

  - Create visual identity and web site.

  - Choose a name.

- Set up Digital Images working group.

  - Define scope.

  - Develop policies for deposit.

  - Develop visual interface if needed.

  - Project size for storage requirements.

  - Seed repository.

- Set up Undergraduate Research working group.

  - Create and implement Honors College agreement.

  - Define scope.

  - Develop policies for deposit.

  - Project size for storage requirements.

  - Seed repository.

- Set up ETDs working group.

  - Define scope.

  - Develop policies for deposit.

  - Project size for storage requirements.

  - Develop timeline for implementation of ETDs.

- Set up Libraries Faculty working group.

  - Define scope.

  - Develop policies for deposit.

  - Project size for storage requirements.

  - Seed repository

- Work with Tim Budd to migrate CS On-line library to IR.

- Work with INR Team to establish an IR community.

- Continue to identify existing needs and digital materials.

  - Do self-archiving study of selected departments and colleges.

  - Begin to explore need for storing digital learning objects.

  - Contact Faculty Senate office about archiving of digital records.

- Identify possible funding sources.

  - Explore use of OSU Research Equipment funds for additional hardware needs.

  - Explore OSU Strategic Initiative as means to fund IR expansion.

  - Explore use of TRF funds for student component of IR.

  - Explore grants for collaborative research use of IR.

Costs:

The cost of setting up an IR would not be high at OSU given our current technology landscape.  The greater cost is when we commit to marketing the service to the campus at large and guaranteeing certain levels of service.  The projected budgets outlined below are “best guesses,” especially Phase 2.  We include several projections to give the Library Administration a place to begin discussion on the level of financial, technical and staff commitment. Our projections are based on the project budgets of other institutions.

Staff is the major ongoing cost.  New positions could include a project coordinator, a programmer for technical support, a metadata specialist and student workers.  Some of the work could be done by current staff especially the metadata creation.  Project coordination is a large role for existing staff to fill and is only feasible if we decide to not promote the service.  Technical support is highly variable and again depends on if we want to customize the software or experiment with developing additional functions.

| DRAFT BUDGET FOR OSU LIBRARIES INSTITUTIONAL REPOSITORY | Phase 1 - Pilot Project: 3/2004 – 12/2004 | Phase 2A – Campus-wide expansion effort 1/2005-12/2005 | Phase 2B –Library tool with expansion on demand 1/2005-12/2005 |
| --- | --- | --- | --- |
| Total | $27,490 | $185,140 | $98,050 |
| Staff (existing) | $12,025 |  | $43,875 |
| Staff (new) | $3,000 | $146,000* | $29,125** |
| Equipment | $10,840 | $17,940 | $15,550 |
| Software | $500 | $1,000 | $1,000 |
| Operating | $1,125 | $14,200 | $2,500 |
| Space | 0 | $1,000 | $1,000 |
| Preservation | 0 | $5,000 | $5,000 |
| Staff (During the pilot phase, existing staff would be used given agreement by LAMP. Staff costs include benefits.) |  |  |  |
| Technical Support | $2,500 (30hrs set-up, .025FTE) | $30,000 (.5 Programmer Analyst) | $15,000 (.25FTE Programmer Analyst) |
| Metadata Specialist | $3,025 (.1 FTE) | $40,500 (1 FTE LT3) | $20,250 (.5 FTE LT3) |
| Student | $3,000 (.25 FTE) | $8,000 (.5 FTE) | $4,000 (.25 FTE) |
| Project Coordinator | $6,500 (.1 FTE) | $67,500 (1 FTE faculty) | $33,750 (.5 FTE faculty) |
| Equipment: |  |  |  |
| Server | $5,000 |  |  |
| SAN Connection | $1,300 |  |  |
| Backup | $540 (20gbyt) | $1,440 (40gbyt) | $1,050 (30gbyt) |
| Graduate student ETD workstation |  | $10,000 | $10,000 |
| Storage | $4,000 ( 2 drives) | $4,000 (2 drives) | $2,000 (1 drive) |
| Equipment amortization |  | $2,500 | $2,500 |
| Software |  |  |  |
| Minimal if use open source | $500 | $1,000 | $1,000 |
| Operating Expenses: |  |  |  |
| Staff Travel (ETD 2004) | $800 | $1,500 | $800 |
| Conference Fees (ETD 2004) | $325 | $700 | $500 |
| Office supplies |  | $2,000 | $2,000 |
| Marketing supplies |  | $10,000 |  |
| Space |  |  |  |
| Workstation furnishings |  | $1,000 (more if new office) | $1,000 |
| Preservation |  |  |  |
| Technical preservationist (annual review/migrate/refresh data |  | $5,000 | $5,000 |

* New staff includes .5 technical support, 1 metadata specialist, project coordinator, students

**  New staff includes .25 technical support, .25 additional metadata specialist, students

- Sample Content Guidelines and Licensing Agreements

  - University of Oregon Scholar’s Bank

“This site is an institutional repository for University of Oregon research in digital form, including preprints, technical reports, working papers, student terminal projects, data sets, and more. It's a tool for collecting, disseminating, and preserving the intellectual output of the UO community.”

  - Criteria for Establishing a CalTech CODA Repository

A. Each CODA repository must consist of a body of works sponsored by Caltech professorial faculty.
B. Works in CODA repositories:
1. must be produced, submitted, or sponsored by Caltech professorial faculty.
2. must be complete and in final form.
3. must be scholarly, research, or educational material of enduring value.
C. The author/owner of each work must grant to Caltech the non-exclusive right to preserve and distribute the work in perpetuity.

  - Content Guidelines for DSpace at MIT

1. The work must be produced, submitted or sponsored by MIT faculty.

2. The work must be education or research oriented.

3. The work must be in digital form.

4. The work should be complete and ready for distribution.

5. The author/owner should be willing and able to grant MIT the right to preserve and distribute the work via DSpace.

6. If the work is part of a series, other works in that series should also be contributed so that DSpace can offer as full a set as possible.

  - University of Oregon Non-Exclusive Distribution License

By signing and submitting this license, you (the author(s) or copyright

owner) grant to the University of Oregon (UO) the non-exclusive right to reproduce, convert (as defined below), and/or distribute your submission (including the abstract) worldwide in print and electronic format and in any medium, including but not limited to audio or video.

You agree that UO may, without changing the content, convert the submission to any medium or format for the purpose of preservation.

You also agree that the UO Libraries may keep more than one copy of this submission for purposes of security, back-up and preservation. The Libraries will make a good faith effort to preserve and distribute this submission.  In the event that the Libraries are unable to continue to maintain this submission as part of the institutional repository, the Libraries reserve the right to return the content to the submitting departments/units/individuals. If the entity is no longer in existence, or if the individual is untraceable, the Libraries will arrange to have the materials appraised and possibly archived as part of the university's digital archives.

You represent that the submission is your original work, and that you have the right to grant the rights contained in this license. You also represent that your submission does not, to the best of your knowledge, infringe upon anyone's copyright.

If the submission contains material for which you do not hold copyright, you represent that you have obtained the unrestricted permission of the copyright owner to grant UO the rights required by this license, and that such third-party owned material is clearly identified and acknowledged within the text or content of the submission.

IF THE SUBMISSION IS BASED UPON WORK THAT HAS BEEN SPONSORED OR SUPPORTED BY AN AGENCY OR ORGANIZATION OTHER THAN UO, YOU REPRESENT THAT YOU HAVE FULFILLED ANY RIGHT OF REVIEW OR OTHER OBLIGATIONS REQUIRED BY SUCH CONTRACT OR AGREEMENT.

UO will clearly identify your name(s) as the author(s) or owner(s) of the submission, and will not make any alteration, other than as allowed by this license, to your submission.

  - CalTech Author Permission Agreement

I am submitting this collection of files and associated bibliographic metadata for inclusion in the Caltech Library System Papers and Publications series.

I hereby grant to the California Institute of Technology (Caltech) the irrevocable, non-exclusive royalty free right to reproduce, distribute, display, and perform this work in any format including electronic formats throughout the world for educational, research and scientific non-profit uses during the full term of copyright including renewals and extensions via the Digital Collections mechanisms maintained by the Caltech Library System. I also hereby grant to Caltech the non-exclusive right to sub-license these rights to others should the Institute forego the ability to maintain distribution. I warrant that I have the copyright to make this grant to Caltech unencumbered and complete.

Once this paper is so published, it may not be withdrawn. With the approval of the repository administration revisions to available documents within this service will be accepted.

The following Notice Concerning Terms and Conditions of Use will be included with the electronic distribution copies of the work:

You are granted permission for individual, educational, research and non-commercial reproduction, distribution, display and performance of this work in any format.

- References:

All web addresses were accessible on February 29, 2004.

# Endnotes

There are several state statutes and rules that describe the university’s responsibility towards its records.  ORS 192.005 (5) defines "public record" as including “but is not limited to, a document, book, paper, photograph, file, sound recording or machine readable electronic record, regardless of physical form or characteristics, made, received, filed or recorded in pursuance of law or in connection with the transaction of public business, whether or not confidential or restricted in use.”  ORS 192.430 (1) defines the functions of custodians of public records, in our case, the University Archives.  “The custodian of any public records, including public records maintained in machine readable or electronic form, unless otherwise expressly provided by statute, shall furnish proper and reasonable opportunities for inspection and examination of the records in the office of the custodian and reasonable facilities for making memoranda or abstracts there from, during the usual business hours, to all persons having occasion to make examination of them. If the public record is maintained in machine readable or electronic form, the custodian shall furnish proper and reasonable opportunity to assure access.” We are concerned that we may not be providing  reasonable access to those university records in digital form.

Additionally there is a rule that describes the Oregon University System’s retention schedule, OAR 166-475-0005 (http://arcweb.sos.state.or.us/rules/OARS_100/OAR_166/166_475.html) indicating those records that are permanent and should be considered for transfer to the Archives.  Using the definition of public record above, this includes born digital records.

College of Forestry, Oregon State University.  Starker Lecture Series.  Available at: http://www.cof.orst.edu/starkerlectures/starkerTrans.php

Philosopy Department, Oregon State University.  1999.  The Ethical Legacy of Aldo Leopold. http://oregonstate.edu/dept/philosophy/ideas/98history.html

Budd, Timothy.  2002.  Welcome to the Online Library. Available at:  http://eecs.oregonstate.edu/library/?call=2002-1

SPARC & Raym Crow.  2002.  Sparc Institutional Repository Checklist and Resource Guide.  SPARC: Washington. D.C.  Available at: http://www.arl.org/sparc/IR/IR_Guide.html

Suber, Peter.  2004.  The Promise of “Open Access” Publishing.  Chronicle of Higher Education Colloquy Live, January 29, 2004.  Available at: http://chronicle.com/colloquylive/2004/01/openaccess/

Numerous examples of the debate exist.  Here are two.  Crawford summarizes various recent sources while Baum is clearly opposed to OA.

Crawford, Walt.  2004.  Cries and Alarums.  Cites & Insights, 4 (4): 3-5.

Baum, Rudy M.  2004 The Open-Access Myth.  Chemical and Engineering News 82(8), 3 (February 23, 2004).

Davis, Philip.  2003.  Tragedy of the Commons Revisited: Librarians, Publishers, Faculty and the Demise of a Public Resource.  portal 3 (4): 547-562.

Lynch, Clifford. 2003. Institutional Repositories: Essential Infrastructure for Scholarship in the Digital Age. Association of Research Libraries.  226:1-7.  Available at: http://www.arl.org/newsltr/226/ir.html

SPARC & Crow.  Pp. 5

MIT DSpace.  Format support.  Available at:  http://libraries.mit.edu/dspace-mit/mit/policies/format.html

Lowry, Peggy ( Oregon State University, Sponsored Research).  February 24, 2004.  Personal communication.

Sea Grant Program, Oregon State University.  Making a Difference.  Available at: http://seagrant.oregonstate.edu/makingadifference/index.html

Edinburgh University Library .  2004.  Theses Alive! Project at Edinburgh Universit.y Available at: http://www.thesesalive.ac.uk/dsp_home.shtml

Libraries, Virginia  Tech.  VT ETD-db. Available at: http://scholar.lib.vt.edu/ETD-db/

Jones, Richard.  2004.  DSpace vs. ETD-db: Choosing software to manage electronic theses and dissertations. Ariadne 38. Available at: http://www.ariadne.ac.uk/issue38/jones/intro.html

Hall, Susan. 2004.  Electronic Theses and Dissertations: Enhancing Scholarly Communication and Graduate Student Experience.  Science & Technology Libraries 22 (3/4): 51-58.

Institute for Natural Resources, Oregon State University.  Information Program.  Available at: http://inr.oregonstate.edu/information/index.html

Oregon Natural Heritage Information Center.  Natural Heritage Information Center.  Available at: http://oregonstate.edu/ornhic/

Extensis Portfolio.  Available at:   http://www.extensis.com/portfolio/).

News and Communication Services, Oregon State University.  Available at:  http://oregonstate.edu/dept/ncs/photos/index.html)

University Communications, University of Minnesota. University Communications’ Images Library.  Available at: http://images.umn.edu/

University of Arizona. DLearn. Available at: https://lor-ccit.ccit.arizona.edu:8443/dspace/index.jsp

University of California – Davis.  Scholarly Electronic Publishing Initiatives.  Available at: http://www.lib.ucdavis.edu/healthsci/webpub.html

University of Oregon Knight Library.  Scholar’s Bank.  Available at: https://ir.uoregon.edu:8443/dspace/index.jsp).

MIT Libraries.  DSpace.  Available at: https://dspace.mit.edu/index.jsp

Ohio State University.  Knowledge Bank.  Available: http://www.lib.ohio-state.edu/KBinfo/

Cornell University Libraries. DSpace.  Available at:  http://dspace.library.cornell.edu/index.jsp

California Digital Library, University of California.  eScholarship.  Available at:  http://www.cdlib.org/programs/escholarship.html

CalTech Libraries.  CalTech Collection of Open Digital Archives (CODA).  Available at: http://library.caltech.edu/digital/

University of Washington Libraries.  Digital Scholarship.   Available at: http://www.lib.washington.edu/digitalscholar/

Notes from these conversations are available on the Libraries shared directory, /Shared/Information Repositories.

Publisher and Library/Learning Solutions (PALS). 2004.  Pathfinder Research on Web-based Repositories: Final Report.  Mark Ware Consulting Ltd., Bristol, U.K.  Available at: http://www.palsgroup.org.uk/

SPARC & Crow.  Pp. 24

Douglas, Kim (CalTech Libraries).  2004. Personal communication.

Lawal, Ibironke.  2002.  Scholarly Communication: The Use and Non-Use of E-Print Archives for the Dissemination of Scientific Information.  Issues in Science and Technology Librarianship  36.  Available at: http://www.istl.org/02-fall/article3.html

Pelizzari, Eugenio.  2003.  Academic staff use, perception and expectations about Open-access archives: A survey of Social Science Sector at Brescia University.  Available at: http://eprints.rclis.org/archive/00000737/01/Academic_staff_perception_about_Open_archives.htm

Maarten van Bentum.  2001. Attitude of Academic Staff and [Research] Managers to Electronic Publishing and the Use of Distributed Document Servers on University Level: A Survey Report. ARNO Report (Work Package 7). Available at: http://cf.uba.uva.nl/en/projects/arno/workpackages/arnowp7-survey.rtf.

Soehner, Catherine P.  2002.  The eScholarship Repository: A University of California Response to the Scholarly Communication Crisis.  Science & Technology Libraries 22 (3/4): 29-37.

Kling, Rob & Geoffrey McKim.  2000.  Not Just a Matter of Time: Field Differences and the Shaping of Electronic Media in Supporting Scientific Communication.  Journal of the American Society for Information Science 51(14): 1306-1320.  Preprint available at: http://arxiv.org/abs/cs.CY/9909008.

SPARC & Crow.  Pp. 15-20.

Barton, Jane, Sarah Currier & Jessie M.N. Hey.  2003. Building quality assurance in metadata creation: An analysis based on the Learning Objects and e-Prints communities of practice.  Dublin Core 2003 Proceedings.  Available at: http://www.siderean.com/dc2003/201_paper60.pdf

Barton etal.  2003.

Greenberg, Jane, Maria Pattuelli, Bijan Parsia & W. Davenport Robertson.  2001.  Author-generated Dublin Core metadata for Web resources: A baseline study in an organization.  Journal of Digital Information 78: 2001-11-06.  Available at: http://jodi.ecs.soton.ac.uk/Articles/v02/i02/Greenberg/

Guy, Marieke, Powell. Andy & Day, Michael.  2004.  Improving the Quality of Metadata in Eprint Archives.  Ariadne.; 38. Available at: http://www.ariadne.ac.uk /issue38/guy/

Metadata Generation Research Project at the University of North Carolina-Chapel Hill.  Available at: http://ils.unc.edu/~janeg/mgr/

Nixon, William J.  2002.  The Evolution of an Institutional E-Prints Archive at the University of Glasgow.  Ariadne 32 Available at: http://www.ariadne.ac.uk/issue32/eprint-archives/

McGovern, Nancy Y.  2003.  Preservation in the Age of Repositories.  Lecture at the RLG Member’s Forum, December 8-9, 2003.  Available at: http://www.rlg.org/events/haveandhold2003/mcgovern.pdf

For a more cogent explanation of the Handle System, see the following:

Corporation for National Research Initiatives.  2003. The Handle System.  Available at:  http://www.handle.net/

Coalition for Networked Information.  2003. Summary Report of the December 8, 2003 CNI Executive Roundtable on Institutional Repositories.  Available at: http://www.cni.org/projects/execroundtable/fall2003summary.html

Lynch. 2003.

University of Tennesee.  DSpace for Dummies.  Available at: http://sunsite.utk.edu/diglib/dspace/

Ward, Jennifer (University of Washington). 2004.  Personal communication.

Eprints Handbook.  2004. Available at:  http://software.eprints.org/handbook/

DSpace Technology List. Available at: http://dspace.org/feedback/mailing.html#tech

eprints-tech list.  Available at: http://software.eprints.org/maillist.php

Open Society Institute.  2004.  A Guide to Institutional Repository Software, 2nd edition.  Available at: http://www.soros.org/openaccess/software/

[Hewlett-Packard.] DSpace Entry-Level.  Available at: http://dspace.org/what/dspace-hp-hw.html

Fox, Edward A., John L. Eaton, Gail McMillan, Neill A. Kipp, Laura Weiss, Emilio Arce & Scott Guyer.  1996.   National Digital Library of Theses and Dissertations: a scalable and sustainable approach to unlock university resources.” D-Lib Magazine September 1996.  Available at: http://www.dlib.org/dlib/september96/theses/09fox.html#sust

Barton, Mary R. & Judith Walker H.  2002.  MIT Libraries’ DSpace Business Plan Project: Final Report to the Andrew W. Mellon Foundation July 2002.  Available at: https://libraries.mit.edu/dspace-fed-test/implement/mellon.pdf

SPARC & Crow.  Pp.34-35.

[Hewlett-Packard.] DSpace Entry-Level.

MIT Libraries. 2002. DSpace – FAQ. Available at: http://libraries.mit.edu/dspace-mit/what/faq.html

Barton etal. assign a cost of $4.85 for reviewing/revising  metadata for a repository item.

Barton & Walker.  2002.

Douglas, Kim (CalTech Libraries).  2004. Personal communication.

Agnew, Grace (Rutgers University Libraries).  2003. The Academic Repository.  Lecture at the University of Oregon Knight Library.  Available at: http://libweb.uoregon.edu/catdept/meta/Agnew_Presentation.ppt

Keith, Corey.  2003.  Fedora: Selecting and Implementing an Open Source Digital Repository.  RKG’s Members Forum.  Available at: http://www.rlg.org/events/haveandhold2003/keith.pdf

Personal communication.  Dave Stuve.  January 21 2004

ETD 2004.  Distributing knowledge worldwide through better scholarly communication.  Available at: http://www.uky.edu/ETD/ETD2004/

SPARC Europe.  How much does it cost a university to set up an institutional repository?  Available at: http://www.sparceurope.org/Repositories/